Week 45

- The project has been divided for the time being as: me and Hampus taking the GUI and Sergiu and Kevin taking the database.

- Started working on a shell for the GUI. A basic flow between the windows and the option to go back. Trying to make sure I have all the necessary text fields. Not sure which ones might be drop downs because they would probably be given fixed values (like city I imagine).

- Talked to Hampus about the division of our work. I had done already a few shells and shared them with him. We agreed that he was a lot better at the design part than I was so he would try to focus a bit more on that.

Week 46

- Did the restaurantView, which will edit the restaurant if you are an owner or an admin and will only view it if you are a regular user.

- The query view is almost ready as well. Trying to share with Hampus as much as possible so that he can apply his nice design and buttons.

- Left the login view to Hampus so that he can finalize it.

Week 47

- Received the database from Sergiu and Kevin so that we can actually try our views with real data. So far we have been trying it out from a dummy database I did.

- Sergiu also had an already applied idea of how the login (or session) could be done. He based it on an older version so its going to be difficult to apply this to our current version.

- Worked the rest of the week incorporating the Session object into our current version. Hampus and I have come to an agreement on a nice clean look with the buttons and with the background.

- Cleaned up the project for the Beta presentation.

Week 48

- Finish up cleaning the project for the Beta presentation.

- Talked about the lack of structure on the project and decided to move towards Spring.

- Spent the rest of the week reading about Spring and trying to apply it to our project.

Week 49

- The Beta version went well. There were a lot of positive feedback but also a lot of constructive criticism. We met and talked a lot about our communication difficulties and about our version control. We decided to work a little bit different. Going to apply the Scrum process. So we are now going to work in weekly sprints.

- My role during this sprint is to finish incorporating the project into a Spring framework.

- Done early with the Spring translation of our Beta version. Received a new task to do the Owner and the User Views.

Week 50

- Finishing up the user and owner view. Waiting on Hampus to see the correlation with the reviews he has to create.

- Talked with Hampus and he had done the Reviews. Forgot the date so I will put that in. Been finishing up with the reviews applied to the Users View and I am almost done with it.

- Been focusing a lot on documenting the parts I have done so far and trying to document our meetings.